## Slide 1: MILFORD SCHOOL DISTRICT
atc/mhs project updates
September 2024

## Slide 2
STEERING COMMITTEE UPDATES
PREVIOUS YEARS SCOPE REVIEW
CURRENT YEARS SCOPE REVIEW
NEXT STEPS
AGENDA

## Slide 3
STEERING COMMITTEE UPDATES

## Slide 4
PREVIOUS YEARS SCOPE REVIEW

## Slide 5
OUR PROCESS INTEGRATED WITH THE STATE
January 2024
Full Application to DOE
June 2024
Coordinate With DOE
July 2025
State Funds Released
State Budget Process
March 2024 or March 2025 Vote
July 1, 2023
Letter of Intent to DOE

## Slide 6
March 2024 Site Plan
Previous Years Scope

## Slide 7
March 2024 Exterior Massing
Previous Years Scope

## Slide 8
Automotive
Educational Space Analysis

## Slide 9
Main Entrance
Previous Years Scope

## Slide 10
New ATC Building
Previous Years Scope

## Slide 11
TOTAL………..…..……………..$58.8 M
LESS STATE CTE FUNDING...$28.3 M
MILFORD BOND:…..…..…..….$30.5 M
3 Displaced Science Labs
New Secure Entrance
MHS Renovations
New ATC Spaces
Project Drive Reno
Art Rooms Reno
75% State Funding applied to Eligible CTE Costs
MARCH 2024
PROJECT COSTS
Estimated Tax Impact
$1.35 per 1000 in Highest Year, Declining thereafter
$405/year on a $300,000 Home
Previous Years Scope

## Slide 12
CURRENT SCOPE REVIEW
AS RECOMMENDED BY THE STEERING COMMITTEE

## Slide 13
1 YEAR ESCALATION: INCREASE (+$4.3M)
UPDATED SITE & BUILDING COSTS: INCREASE
REDUCED SQUARE FOOTAGE: DECREASE
ELIMINATED NEW ENTRANCE: DECREASE
INCREASED DEFERRED MAINTENANCE SCOPE: +$4.3M
CHANGES TO PROJECT COSTS & SCOPE

## Slide 14
Site Plan

## Slide 15
3D Aerial

## Slide 16
Main Entrance

## Slide 17
ATC / Restaurant Entrance

## Slide 18
Floor Plan

## Slide 19
Renovations
RENOVATE FOR PROJECT DRIVE
RENOVATE FOR SPECIAL EDUCATION
ADD AND RENOVATE FOR SECURE ENTRANCE
RENOVATE FINISHES, LIGHTING, ETC.
RENOVATE FOR CLASSROOM, STAFF, & ADMIN USE
RENOVATE FOR ART
RENOVATE TO ALLOW NEW CTE
RENOVATE RESTROOMS

## Slide 20
Upper Floor Plan

## Slide 21
HVAC Upgrades
Envelope Repairs
Site Improvements
Code Issues
Restrooms
Security
MHS DEFERRED MAINTENANCE & RENOVATIONS

## Slide 22
TOTAL………..…..……………..$59.82 M
LESS STATE CTE FUNDING...$27.60 M
MILFORD BOND:…..…..…..….$32.22 M
2 Chemistry Labs
MHS Renovations
Woodworking, Foods Labs
New ATC Spaces
Project Drive Reno
Art Rooms Reno
75% State Funding applied to Eligible CTE Costs
MARCH 2025
PROJECT COSTS
MHS Roof
MHS HVAC
MHS Envelope

## Slide 23
MARCH 2025 PROJECT COSTS

## Slide 24
MARCH 2025 PROJECT COSTS
NEW APPLIED TECHNOLOGY CENTER
(ADDITIONS, DEMOLITION, SITE)
$44.8M
MHS ADDITIONS
(CHEMISTRY, WOODWORKING,
FOODS LABS)
$5.8M
MHS RENOVATIONS
(ENTRANCE, RESTROOMS, CODE ISSUES, SPECIAL ED, PROJECT DRIVE, ART)
$5.8M
MHS DEFERRED MAINTENANCE
(SELECT HVAC, ROOF, ENVELOPE)
$3.4M

## Slide 25
SCHOOL BOARD DECISIONS
CREATE TAX IMPACTS
CREATE MARKETING MATERIALS
COMMUNITY ENGAGEMENT
NEXT STEPS